# Client Requirements Document

From:
Shiv Ram Sharma
Full Stack Web Developer
Email: Sharmashivram2006@gmail.com
Phone: +91-7627028215
Date: [01 August 2025]

To:
Prateek Jain

📌 Project Title: Car Rental Website Development

📋 Project Scope:

Development of a fully functional, responsive car rental website including the following modules:

| Feature/Module | Timeline | Price (INR) |
| --- | --- | --- |
| Homepage (Hero Banner, Call to Action) | 2 day | ₹2,000 |
| About Us, Contact Us Pages | 1 day | ₹1,500 |
| Car Listing Page with Details | 4 days | ₹4,000 |
| Car Booking Form with Date Selection | 4 days | ₹4,000 |
| Admin Dashboard (Add/Edit/Delete Cars, View Bookings) | 6 days | ₹6,000 |
| Authentication (Login/Signup) | 2 day (optional) | ₹2,500 |
| Mobile Responsive Design | 1 day | ₹2,000 |
| Optional: Payment Gateway Integration | 3 days(optional) | ₹3,000 |

💵 Total Estimated Cost : ₹25,000

📆 Estimated Delivery Time:

20 to 25 working days

1. 📄 Homepage

- Website logo and navigation bar (Home, About, Cars, Pricing, Contact)

- Hero section with background image or video of cars

- Call to action: “Book Now” or “Rent a Car”

2. 🚘 Available Cars Page

- List of available cars in card format with:

  - Car Image

  - Car Name & Model

  - Price per day/hour

  - Fuel Type, Transmission

  - “Book Now” button

3. 📅 Booking System

- Car booking form:

  - Select car

  - Pickup date & time

  - Drop-off date & time

  - Pickup location

  - User details (Name, Phone, Email)

- Show estimated cost

4. 👤 User Authentication (Optional for Phase 1)

- User Sign Up / Login

- Admin Login

- Option to see previous bookings

5. ⚙️ Admin Dashboard

- Add / Edit / Delete cars

- View all bookings

- Manage car availability

- View customer queries

6. 📞 Contact Us Page

- Contact form (Name, Email, Message)

- Google map of rental office

- Phone number, Email, and address

7. ℹ️ About Us Page

- Business story or introduction

- Owner’s name/photo (optional)

- Mission & vision

8. 📱 Mobile Responsive Design

- Website should be responsive on:

  - Mobile

  - Tablet

  - Desktop

9. 📷 Gallery (Optional)

- Showroom photos or car interior/exterior gallery

10. 🔐 Privacy Policy & Terms

- Basic pages for legal compliance

📌 Tech Stack Suggestion

- Frontend: HTML, CSS, JavaScript, Bootstrap or Tailwind

- Backend: Python Django / PHP / Node.js

- Database: MySQL / PostgreSQL